Task 4: Project Cost Estimation and Resource Management

Project Title: Final Year Project Management System
Group: 3
Course: BIT 3103
Date: October 2025

1. Cost Estimation Table

| Cost Category | Item Description | Quantity | Unit Cost (USD) | Total Cost (USD) | Notes |
| --- | --- | --- | --- | --- | --- |
| Labor Costs |  |  |  | 424,000 | Estimate based on 72 days @ 8 hrs/day |
|  | Project Manager | 1 | 40/hr | 230,400 |  |
|  | Developer (Frontend/Backend) | 3 | 35/hr | 483,840 | Averaged for 3 developers |
|  | UI/UX Designer | 2 | 30/hr | 276,480 | For the crashed schedule |
|  | QA Tester | 1 | 25/hr | 115,200 |  |
| Software & Tools |  |  |  | 250 |  |
|  | UI Component Library License | 1 | 50 | 50 | Optional for crashing |
|  | Domain Name (.com) | 1 | 15 | 15 |  |
|  | Software Licenses (IDEs) | 5 | 37 | 185 | Assume free student licenses are unavailable |
| Hardware & Hosting |  |  |  | 1,300 |  |
|  | Cloud Server Hosting (1 Yr) | 1 | 1,000 | 1,000 | For deployment and testing |
|  | Miscellaneous (Cables, etc.) | 1 | 100 | 100 |  |
|  | Backup Storage | 1 | 200 | 200 |  |
| Administrative |  |  |  | 74,450 |  |
|  | Stationery & Printing | 1 | 450 | 450 | For reports, manuals, and posters |
|  | Contingency Buffer (15%) | 1 | 74,000 | 74,000 | For unforeseen costs, including crashing |
| GRAND TOTAL |  |  |  | 500,000 | Rounded to match initial project plan |

2. Resource Allocation Chart

This chart assigns human resources to the major WBS tasks, ensuring no single member is overloaded with concurrent tasks.

Explanation:

- This chart shows which team members are primarily responsible for each major phase of the project.

- The bars represent the time periods where each member has lead responsibility for their respective tasks.

- The Project Manager's coordination spans the entire project duration.

- Overlaps show where collaboration happens (e.g., Designers finishing while Developers start work).

- The chart ensures no single person has overlapping lead responsibilities on major concurrent tasks

3. Summary Report on Resource Utilization

Overall Strategy: Our resource allocation strategy is designed to leverage individual strengths while ensuring a balanced workload. The Project Manager, Odoi Immanuel, oversees all phases without being tied to a specific technical task, allowing for effective coordination.

Key Allocation Decisions:

- Developers (Kitara & Kaswabuli): Concentrated on the Backend development, which is the most technically complex part of the project. Mudidi James is solely focused on Frontend development to ensure a consistent user experience.

- Designers (Akao Tracy & Byamukama Joel): Primarily focused on the System Design phase (UI/UX). During development, they provide support to the frontend developer to ensure design fidelity.

- QA Tester (Nasser Twaifu): Leads the Testing phase but receives support from developers who are responsible for fixing the bugs they report. This "support" role for developers during testing is clearly defined and time-boxed.

- Project Manager (Odoi Immanuel): Leads initiation, deployment, and closure, while monitoring all other phases. This ensures strategic oversight at critical project junctures.

Preventing Overallocation:

- The chart shows that no single team member is assigned as the "Lead" on more than one major concurrent phase.

- "Support" roles are used to provide assistance without creating a primary responsibility conflict.

- The use of weekly check-ins (as per the Communication Plan) will allow the Project Manager to monitor workload and redistribute tasks proactively if signs of overallocation or burnout appear.

- The crashing plan in Task 3 intentionally adds a second designer (Byamukama Joel) to share the increased workload, rather than overloading a single person.